Daily Schedule
Monday June 16
1. Validate existing 469D, MATS, and HPC source files.
2. Edit existing MATS settings files to be compatible with new software.

3. Load new MATS software.

Tuesday June 17

1. Run MATS software with hydraulics off to validate functionality.

2. Run MATS software with hydraulics on to validate functionality.  Operators should be present.
3. Edit existing 469D settings files to be compatible with new software.

4. Load new 469D software.

Wednesday June 18
1. Run MATS software with hydraulics on to validate functionality (continued).  Operators should be present.

2. Discuss with NCREE MATS issue #5.

3. Resolve MATS issues #1-6.

4. Modify software for MATS issue #7.
Thursday June 19

1. Run 469D software with hydraulics off to validate functionality.

2. Run 469D software with hydraulics on to validate functionality.

3. Resolve 469D issues #1, 2, 4, &5.
Friday June 20

1. Install modified software for MATS issue #7.

2. If needed, install solution to MATS issue #5.
3. Check FlexTestGT hardware issues.

Note:  Testing of pump system modifications to occur Tuesday through Friday as needed.
Saturday June 21

If needed, finish incomplete work items.
