Quotation #13009013 for MOC-PWRI Upgrade
March 28, 2013

Far East Controls is pleased to quote the following services for the MOC-PWRI Actuator and System Upgrade to the Shaking Table at PWRI, Tsukuba City, Japan. 


This work shall require multiple trips spanning several months. To accommodate costs for travel, this quotation shall show the travel cost for one (1) trip, knowing full well that the estimate is actually for 3-5 trips. The work period is to cover 10 weeks, 5 days/week and 10 hour days. Labor and per diem is quoted for this period.

I. Labor
For a 10-hour day, the Labor Charge shall be $850.00/day. For a 5-day workweek, the week rate is $4,250.00. Labor total for the 10-week duration of the contract:







Total
$ 42,500.00
II. Per Diem
Per diem shall be charged at the standard rate of $75/day. This charge applies to time at the site city as well as air travel days. Usually, there will be only 1 day on a weekend for travel to Japan and 1 day for return. Therefore, we will charge 2 days less than full weeks on-site due to only a single travel day at the beginning and end of a trip. For a total of 3 trips, it is assumed that there will be two (2) 3-week trips and one (1) four-week trip. For 5 trips, there will be five (5) 2-week trips.



3 Trips of 19, 19, and 26 days
 = 64 days
$  4,800.00


5 Trips of 12 days = 60 days


$  4,500.00
III. Hotel and Airfare

Hotel charges should run about $125/day for the usual Okura Frontier Tsukuba Hotel used for prior visits to Tsukuba City.




3 Trips = 64 days

$  8,000.00





5 Trips = 60 days

$  7,500.00

Airfare should be about $800/trip.






3 Trips


$  2,400.00






5 Trips


$  4,000.00
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IV. Leyte-Cebu Travel
The ferry to/from Leyte to Cebu will be $75.00. The hotel in Cebu for 1 day on each end of the trip will be $155.00. The total for this section should be $230.00/trip.






3 Trips


$    690.00





5 Trips


$ 1,150.00
V. Totals
3 Trips

Labor


$ 42,500.00
Per Diem

$   4,800.00

Hotel


$   8,000.00

Airfare

$   2,400.00

Leyte-Cebu

$      690.00
3 Trips Total
$ 58,390.00

5 Trips

Labor


$ 42,500.00

Per Diem

$   4,500.00

Hotel


$   7,500.00

Airfare

$   4,000.00

Leyte-Cebu

$   1,150.00
5 Trips Total
$ 59,650.00


Terms and conditions are normal as exercised by the Professional Services Agreement.  Net 15 days after invoice.







Rodney L. Larson

                                                                                
________________








Far East Controls LLC
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