NCREE Statement of Work
May 1, 2013
Company Information:

Business Name :
Far East Controls LLC

Sole Proprietor:

Rodney L. Larson




P.O. Box 44847




Eden Prairie, MN 55344

Philippine Contact Information:




c/o Nelson Lumbre




Isagani




Maasin City




Southern Leyte




Philippines  6600

952-960-1935 Vonage Phone that Rings in Maasin

(local call from MN)

+63-906-277-4003
Cell Phone in Maasin

+63-53-570-9048
Land-Line in Maasin

The starting date for on-site work to commence at the NCREE test facility in Taipei, Taiwan is tentatively set for June 17, 2013 through June 29, 2013.

Deliverables:
1. System support for software modifications to the MATS machine and the 469D Shaking table controller and to answer specific operational problems.
· Detailed investigation and resolution of the 469D and MATS control problem lists.

· Test of new software additions for proper operation.

· Training of NCREE personnel in the use of new features of the systems control software.

· Detailed training of change procedure for the Longitudinal configuration of the MATS machine.
2. Investigation of the diesel pump system and electric structural pump system for operation problems.

· Test of the diesel pumping system for sufficient supercharge pressure even during high demand on the Structural pump system.
· Test of the new parts (poppet valve) for the Diesel #1 Pump dump manifold to verify that previous by-pass problems of Diesel Pump #1 are solved.

· Check electrical connection of the oil contamination sensor.

· Discuss with NCREE possible solutions to current balance problem on the electric pumps. Software/hardware modifications would be made on a subsequent trip.

NCREE Statement of Work

May 1, 2013

The first week’s efforts shall include the following objectives:
· Investigate all items on the Problem List for the 469D and MATS control systems.

· Testing of all software modifications to the 469D and MATS control systems.

· Verify that the new configuration change software for the MATS machine performs as intended and produces proper results.

· Check electrical connection of the oil contamination sensor.

· Start discussions about current balance controls for the electrical pumps.
· It is expected that major testing of pumping systems will not be possible in the first week due to time required to install/repair parts required.

The second week’s efforts will include the following objectives:

· Training of NCREE personnel on the new software additions to the 469D and MATS control systems.

· Verify the configuration change software changes for the MATS machine with NCREE operation personnel.

· Test of Diesel Pumping system for improved performance of dump valve by-pass problem and for sufficient supercharge pressure.
· Finish a work plan for the current balanced control system updates.

Rates/Payment Terms:
	Payments
	Amount
	When

	Airfare + Hotel
	 (work with MTS Travel Representative)
$150 Charge for 2 days per diem 
	Billed after successful completion of deliverables

	Deliverable 1 (week 1)
	$4080 + per diem for 6-day work week
	Billed after successful completion of deliverables

	Deliverable 2 (week 2)
	$4080 + per diem for 6-day work week
	Billed after successful completion of deliverables


Presented by:  _____________________
Submitted by: ________________________           Rodney Larson, FEC LLC


     Dennis Harvey, PE
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